## Slide 1: Agile business analysis project idea
David Studer, Laura Seiler & Soyhan Parlar

## Slide 2: Idea / Use case
Observation
Many technology solutions focus on the needs of single people, with the main goal of finding them a partner for life
Market Gap:
Technology solution focusing on people that are in a relationship, with the main goal of keeping the relationship healthy and “successful”

## Slide 3: Objectives
Develop a business model with a sustainable product-market fit
  To help people in keeping their relationship healthy and successful
Create a story map that shows how customers use the service
  To let us define the required functionality
Design a roadmap that defines the implementation process
  To give us a good idea of the priorities and the time of implementation
Conditions
Perspective: Business Architecture Perspective
Level within organization: Executive level - supporting strategic decisions

## Slide 4: why Agile?
Time and available resources are fixed
  Team of three people; deadline: 20 December 2019
Features of the finished solution can only be estimated (complex scope)
  Agile enables us to design the right solution that fits the market
Team is decentralized and has many other obligations (complex team)
  Agile helps prioritize work and features
How the finished solution can be reached is not clear yet (complex solution)
  Incremental development helps in choosing the right techniques

## Slide 5: Preliminary Sprint Planning
Sprint 1
What is the customer need?
What is the market?
What is the business model?
 Business Model
Sprint 2
How might a customer use it?
What functionality is needed?
What are the detailed stories?
 Story Map
Sprint 3
What has the highest priority?
How long does it take?
How can it be implemented?
 Roadmap
Each sprint plan will be adapted iteratively during the whole project.

## Slide 6: Techniques
Sprint 1 – Business Model
[Agile Extension] – Scrum Events
10.8 – Business Model Canvas / Lean Canvas
10.4 – Benchmarking and Market Analysis
Stretch:
10.3 – Balanced Scorecard
10.28 – Metrics an Key Performance Indicators
Sprint 2 – Functionality
[Agile Extension] – Scrum Events
10.47 – Use Cases and Scenarios
[Agile Extension] – Story Mapping
Stretch:
10.48 – User Stories
10.1 – Acceptance and Evaluation Criteria
Sprint 3 – Roadmap
[Agile Extension] – Scrum Events
10.30 – Non-Functional Requirements
10.19 – Estimation
10.33 – Prioritization
Stretch:
10.36 – Prototyping
10.27 – Lessons Learned